Attachment D

HUD/DHCD Process for Federalization Projects

- DHCD reviews and determines potential awardees. Review includes:

  - Whether project involves i) converting current units to federal without redevelopment or ii) if it involves conversion through Faircloth > RAD process, with major mixed-finance redevelopment

  - Desk Analysis of proposed scope, including review of application and capital inventory system (CPS)

  - Site visit by Facility Management Specialist, and/or Architect, and/or Construction Advisor, to assess minimum scope required to meet DSS/GR standards

- DHCD sends LHA and development information to assigned HUD Engineer for review

- LHA submits development proposal to HUD per 24 CFR § 905.606 (or, for RAD Conversions, the applicable required proposal), including environmental review for adverse conditions as described in Section VI

- HUD:

  - Confirms existence of adequate Faircloth authority at LHA

  - Reviews proposal submitted by LHA

  - Performs site visit and/or other review to confirm or amend DHCD’s assessment of exact scope items needed for repair or replacement prior to transition into federal portfolio

- Contingent on HUD approval in step 4, DHCD issues award letter

- DHCD enters into Contract for Financial Assistance with LHA

- LHA commences design and construction

- Upon Certificate of Final Completion, property transitions to HUD oversight following physical inspection