Executive Office of Health and Human Services

Department of Public Health
Bureau of Health Care Safety and Quality

67 Forest Street, Marlborough, MA 01752

CHARLES D. BAKER

Governor

KARYN E. POLITO

Lieutenant Governor

MARYLOU SUDDERS

Secretary

MONICA BHAREL, MD, MPH Commissioner

Tel: 617-624-6000

www.mass.gov/dph

June 14, 2021

Harry Lemieux

Vice President of Operations

Harrington Healthcare System

100 South Street

Southbridge, MA 01550

## Re: Harrington Hospital - Application to Add Psychiatric Beds at Webster Campus Pursuant to Order of the Commissioner of Public Health Regarding Determination of Need Approvals Related to COVID-19

Dear Mr. Lemieux:

The Department received the notification on June 8, 2021 requesting to modify the budget for the Inpatient Adult Behavioral Unit project that was approved by DPH on February 5, 2021.

Upon completing demolition of the existing space, several unknown building conditions were exposed and identified as need remediation and/or replacement. The additional cost will be $1,045,000 which will raise the total budget to $5,300,000. The additional items/costs do not change any operational or design components of the project as described in the original DoN submission.

This letter is to amend the budget for the Proposed Project to relocate fourteen (14) and add ten (10) psychiatric beds to Harrington’s Webster campus approved on February 5, 2021 from $4,255,000 to $5,300,000.

Sincerely,

Lara Szent-Gyorgyi

Director, Determination of Need

cc:   Sherman Lohnes, Division of Health Care Facility Licensure and Certification, DPH

Rebecca Rodman, Senior Deputy General Counsel, DPH

Elizabeth Kelley, Director Bureau of Health Care Safety and Quality, DPH