The Commonwealth of Massachusetts

Executive Office of Health and Human Services

Department of Public Health

250 Washington Street, Boston, MA 02108-4619

617-624-6000 | mass.gov/dph

Maura T. Healey

Governor

Kimberley Driscoll

Lieutenant Governor

Kathleen E. Walsh Secretary

Robert Goldstein, MD, PhD

Commissioner

Tel: 617-624-6000

www.mass.gov/dph

December 8, 2025

Emily B. Kretchmer, Esq.

Krokidas & Bluestein LLP

600 Atlantic Ave # 1900

Boston, MA 02210

VIA Email: ekretchmer@kb-law.com

# RE: Notice of Transfer of Site Application # 25111516-TS

Dear Attorney Ktretchmer,

We are in receipt of the above-referenced Notice and its accompanying attachments, dated November 21, 2025, wherein Atrius Health, Inc. provided notice to the Department of Public Health (“the Department”) in accordance with 105 CMR 100.745 for a proposed transfer of site (“Proposed Transfer”) to move the Approved Project from 153 Second Avenue, Waltham, MA (the “Original Location”) to 1601 Trapelo Road, Waltham, MA (the “New Location”).  The proposed transfer of site involves the construction of a free-standing multi-specialty ambulatory surgery center 2.5 miles away from the location proposed in the original Determination of Need (“DoN”) Application, approved on January 15, 2025.

Reason for Request

Atrius Health, Inc. (“Atrius”) received a Notice of Final Action for DoN Application 24061110-AS on January 15, 2025 to construct a free-standing multi-specialty ambulatory surgery center at 153 Second Avenue, Waltham, MA (the “Approved Project”). In June 2025, Atrius learned that its landlord had leased the Original Location to another tenant, despite having a binding agreement with the Atrius. The Holder secured a substantially similar lease in the same service area, with the New Location 2.5 miles away from the Original Location. In compliance with the requirements set forth at 105 CMR 100.745(D) the Applicant provided the following information relative to the transfer of site request:

1.	Gross Square Feet (“GSF”) - The New Location is 26,658 gross square feet. This is 4,658 square feet larger than the Original Location, which was 22,000 gross square feet.

2.	Primary Service Area (“PSA”) Towns Served - The New Location will serve the same towns as detailed in the Approved Project.

3.	Patient Population Demographics – Patient population demographics remain the same as detailed in the Approved Project from January 2025.

4.	Patient Access – The New Location will include the six operating rooms described in the Approved Project, where Atrius surgeons will provide the same mix of approved surgical services – otorhinolaryngology (“ENT”), general surgery, OB/GYN, orthopedics and podiatry. The New Location is a central location with proximity to major access routes that is within a 30-minute drive for over 70% of Atrius patients needing surgery.

5.	Impact on Price – Atrius states there will be no impact on price, nor any change in contracts or in payor reimbursement as a result of the Proposed Transfer.

6.	Total Medical Expenditure (“TME”) – Atrius asserts that the change in location will not have a negative impact on TME and that there is no change in TME from the Approved Project. The Applicant notes that the change in the capital expenditure due to the proposed transfer is immaterial, as it results in an increase in less than 10% of the inflation adjusted originally approved total expenditure.

Findings

The Department finds that Atrius has provided the Department with the information required in 105 CMR 100.745(D). Based on a review of the Notice and supporting materials, the Department finds that this transaction does not require a DoN either as a Substantial Capital Expenditure or Substantial Change in Service, pursuant to 105 CMR 100.715, and that Atrius may move forward with the proposed change in location for the ASC.

Sincerely,

Robert Goldstein, MD, PhD

Commissioner, Massachusetts Department of Public Health

Details of the Approved Project can be found at