December 9, 2025

Via Email

Teryl Smith, Bureau Director

Health Care Safety & Quality

Department of Public Health

67 Forest Street

Marlborough, MA  01752

Re:	DoN #UMMH-25041715-AM – Immaterial Change Request

Dear Ms. Smith:

We write on behalf of UMass Memorial Health Care (“UMass Memorial”) with respect to an insignificant change regarding the Maximum Capital Expenditure (MCE) of DoN # UMMHC-22042514-HE and DoN #UMMH-25041715-AM. In support of this request, we offer the following information.

In 2022, UMass Memorial Health Care (“UMass Memorial”) received a Determination of Need for a Significant Capital Expenditure for creation of a new campus of UMass Memorial Medical Center (the “Medical Center”) with 72 new medical/surgical beds, one (1) new computed tomography unit, and shell space for future build out to accommodate clinical services. Additionally, the Original DoN included 19 additional medical/surgical beds on the Medical Center’s Memorial Campus and other renovation projects to improve the existing services and facilities at Memorial Campus. The approved MCE of the Original DoN was $143,242,167.

Following the opening of the new North Pavilion campus, UMass Memorial submitted a Significant Amendment to the Original DoN to build out the previously approved shell space to accommodate 24 medical/surgical beds (the “Amendment”). Instead of adding 19 beds at the Memorial Campus as approved in the Original DoN, those beds would be built in the approved shell space of the North Pavilion, along with an additional 5 beds for a total of 24 in the approved shell space. When the Amendment was filed, $7,335,836 of the Original DoN’s MCE was unspent, largely due to the unimplemented Memorial Beds. Accordingly, these unspent funds offset the cost of the shell space build-out and resulted in an increase of $8,911,590 to the original MCE, for a total MCE of $152,153,757.

Upon further review of project costs, the Applicant subsequently determined that $3,227,049 of the Original DoN’s MCE is comprised of DoN-excludable costs. These excludable costs parking and related site work. As of December 2025, UMass Memorial expects that $7,409,382 of the Original DoN’s MCE will not be spent. In total, $10,636,431 of the Original DoN’s MCE is comprised of a combination of DoN excluded costs and unspent dollars due to the decision not to implement the Memorial Bed project.

Similarly, a review of the costs provided for the Amendment revealed that $3,421,430 of unrelated project costs for renovations to a radiology suite not located in the shell space were included in the Amendment’s MCE. The cost for the build-out of the 24 medical/surgical beds is $12,825,996. Eliminating the identified costs from the Original DoN and Amendment results in an increase of $2,189,565 to the Original DoN’s MCE, bringing the total MCE to $145,431,732. The following table shows the changes to the MCE that should be reflected in the Amendment.

|  | Filing | Immaterial Change | Final |
| --- | --- | --- | --- |
| Original DoN |  |  |  |
| Approved MCE | $143,242,167 | ($3,227,049) | $140,015,118 |
| Unspent MCE | ($7,335,836) | ($73,546) | ($7,409,382) |
| CHI | $7,162,108 | $0 | $7,162,108 |
| Amendment Request |  |  |  |
| MCE | $16,247,426 | ($3,421,430) | $12,825,996 |
| Adjusted MCE | $8,911,590 | ($3,494,796) | $5,416,614 |
| CHI | $445,579 | ($336,101) | $109,478 |
| Original and Amendment |  |  |  |
| MCE | $143,242,167 | ($3,227,049) | $140,015,118 |
| Unspent MCE | ($7,335,836) | ($73,546) | ($7,409,382) |
| Amendment MCE | $16,247,426 | ($3,421,430) | $12,825,996 |
| TOTAL MCE | $152,153,757 | ($6,722,025) | $145,431,732 |
| FINAL CHI | $7,162,108 | $109,478 | $7,271,586 |

UMass Memorial respectfully requests that the Department acknowledge these changes in the MCE as an immaterial change. There will be no change to the CHI related to the Original DoN ($7,162,108). However, the CHI associated with the pending Amendment will be reduced from $445,579 to $109,478, resulting in a total CHI of $7,271,586. Consistent with the Amendment, UMass Memorial will defer to the existing CHI Advisory Committee to decide whether an additional year of funding will be offered to current grantees, or whether a different funding model will be used to identify new grantees. With this change, the original CHI amount will remain unchanged and only the CHI associated with the pending, not yet approved, Amendment will be impacted.

We appreciate your consideration of this matter. Please contact Kasey Ciolfi, Esq. or me if you have any questions.

Sincerely,

HUSCH BLACKWELL LLP

Crystal Bloom

cc:	T. McNamara

L. Conover