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Ipswich River Basin Water Supply and PFAS Grant Opportunity
Request for Responses - State Fiscal Year (SFY) 2027
[bookmark: _Toc206675865][bookmark: _Toc206767189][bookmark: _Toc217385720][bookmark: _Toc1260644599]Grant Overview
Total Funding Available: $900,000
Estimated Grant Amounts: $100,000 to $450,000 per applicant
Responses Due: November 6, 2026, by 5:00 p.m.
Match Requirement: Encouraged, but not required 
Eligible Entities: Public Water Suppliers in the Ipswich River Basin with a Water Management Act (WMA) permit, a permit application filed, or a WMA registration.
Eligible Projects: Planning and implementation projects that identify or construct water supply solutions for the public water suppliers (PWS) and municipalities in the Ipswich River Basin, by: (a) reducing demand on the Ipswich River Basin, particularly on sources impacted by PFAS, and/or (b) providing a connection to more sustainable water supply source(s).
1. [bookmark: _Toc365706786]RFR Introduction and General Description 
[bookmark: _Toc1][bookmark: _Toc608604298]Grant Program Summary and Description
[bookmark: _Hlk165985050]The Commonwealth of Massachusetts Department of Environmental Protection (MassDEP or the Department) seeks grant proposals for projects providing feasibility studies, infrastructure design, water chemistry analyses, and other activities needed to identify and advance water supply solutions for communities with active public water supply sources in the Ipswich River Basin. The goals of this grant are to address:

1. The persistent drinking water quantity challenges faced by public water suppliers with sources in the Ipswich River Basin; and 
2. The continued prevalence and harmfulness of PFAS6 (defined below) in drinking water withdrawn from sources in the Ipswich River Basin.
This grant will help communities with public water supply sources located in the Ipswich River Basin to identify new or additional sources of drinking water, reduce water demand on the Ipswich River Basin, and/or improve drinking water quality. 
All costs associated with proposed projects must be incurred during State Fiscal Year 2027 (FY27) (July 1, 2026, through June 30, 2027). 
[bookmark: _Background_information][bookmark: _Toc996984600][bookmark: _Toc2]Background Information 
The Ipswich River was named one of the country’s “most endangered” rivers by American Rivers in 2021. Dry riverbeds result in fish kills, ecological damage, loss of recreation and threats to the quality and security of the water supply. Climate change is exacerbating the threat, with more severe and extended droughts creating increased risk to water supplies. Additionally, many drinking water supplies in the Ipswich River Basin are currently experiencing per- and polyfluoroalkyl substances (PFAS) contamination. PFAS bioaccumulate, are widespread, and persist for extremely long periods of time. Studies indicate that exposure to sufficiently elevated levels of certain PFAS may cause a variety of adverse health effects.
Sources of public water in the Ipswich River Basin may be associated with adverse environmental impacts to the basin and may be impacted by PFAS contamination. This grant opportunity enables public water suppliers (PWS) and municipalities in the Ipswich River Basin to focus on long-range solutions that can accommodate future growth, protect the environment and public health, and adjust to the impacts of climate change. 
[bookmark: _Toc872546818]Funding Availability
MassDEP anticipates that up to $900,000 in total funding will be available for projects through this grant program.  Grant Awards may range from $100,000 to $450,000 per applicant, although MassDEP reserves the right, in its discretion, to grant smaller awards to proposals of exceptional merit. If additional funds become available during the period between the announcement of this grant opportunity and end of State Fiscal Year 2027, the Department reserves the right to allocate supplemental funds to this grant solicitation and/or initiate additional funding rounds. All funding for grant awards issued through this program are contingent upon appropriation by the Massachusetts Legislature, or availability of funds from other authorized Department sources.
The receipt of grant funds is contingent upon the grantee being able to certify that it is in some form of compliance with the Massachusetts General Laws, including G.L. c. 40A, § 3A, the MBTA Communities Act. Compliance with the MBTA Communities Act is determined by the Executive Office of Housing and Livable Communities. For more information, please visit:   MBTA Communities Act Compliance Resources on Mass.gov.
Applicants may seek funding for Eligible Projects that will exceed the length of the grant award period (i.e., past June 30, 2027); however, only work that is proposed to be performed during FY27 (June 1, 2026 – June 30, 2027) is eligible for funding under this Grant Opportunity. Please be advised that in order to receive reimbursement for project expenses incurred during FY27 but prior to the grant award, applicants must submit documentation of said project costs (invoices, purchase orders, and/or contracts) during the contracting process.    
[bookmark: _Toc49324421][bookmark: _Toc5]Eligible Entities 
Eligible Entities for this grant opportunity include community PWS serving municipalities, portions of municipalities, or a combination of these with active public water supply sources withdrawing in the Ipswich River Basin that have:
1. a WMA permit, or permit application under review; and/or
2. a WMA registration. 
Cooperative proposals between at least one (1) Eligible Entity (i.e., a public water supplier and/or a municipality) and a watershed association, regional planning agency or other public water supplier, etc. are encouraged.  
[bookmark: _Toc14][image: Map of public water supply sources located within the Ipswich River Basin]
Map 1. Public water supply sources within the Ipswich River Basin. This map is for planning purposes only and accuracy is not guaranteed.
[bookmark: _Toc768054866][bookmark: _Toc165887203]Disadvantaged Communities
MassDEP is committed to advancing Disadvantaged Communities through its public investments. To that end, preference will be given to projects that provide direct benefit to Disadvantaged Communities. Information on how communities are classified as Disadvantaged Communities and which communities they are can be found at The Disadvantaged Community Loan Forgiveness Program | Mass.gov.
This Grant Opportunity will prioritize proposals that are located in, or directly benefit, communities designated as a Disadvantaged Community, and that fall within one of three Affordability Tiers following a system first utilized by the Massachusetts Clean Water Trust and the State Revolving Fund. A “Disadvantaged Community” is a community that falls into one of the three tiers using an affordability calculation based on the State’s “Adjusted Per Capita Income” (Per Capita Income * Employment Rate * Population Change (2020/2010) = APCI). The State’s Adjusted Per Capita Income for the purposes of this RFR is $59,997.31, from FY26, the most recent year data is currently available. 
Tier 1: Communities with APCI more than 80% but less than 100% of the State’s APCI.
Tier 2: Communities with APCI more than 60% but less than 80% of the State’s APCI.
Tier 3: Communities with APCI less than 60% of the State’s APCI.
The FY26 Disadvantaged Communities Affordability Calculations are available on Mass.gov.
Eligible applicants, including partnerships and coalitions, shall identify the municipalities served by their entity or entities, as well as which municipalities within their service area(s) are designated as Tier 1, 2, or 3 Disadvantaged Communities. MassDEP will assign a composite ranking based on the ranking of all the communities located within the service areas of the applicant(s). If the composite ranking falls within the scope of the assistance tiers, the Applicant will be assigned a Tier 1, 2, or 3 ranking for scoring purposes of the RFR. A list of communities by Tier is available in Attachment B of this RFR.
[bookmark: _Toc1491115203]Applicable Procurement Law 
Grants: MGL c. 7A, § 7; St. 1986 c. 206, § 17; 815 CMR 2.00.
[bookmark: _Toc1652961858]Eligible Grant Projects

[bookmark: _Toc1536818726]Introduction & Grant Program Goals
The Ipswich River Basin Water Supply and PFAS Grant Program is designed to help eligible PWS and municipalities that have active public water supply sources in the Ipswich River Basin address: (a) the persistent water quantity challenges that exist in the Basin; and (b) the presence and public health threat of PFAS in the Basin’s drinking water.
To be eligible, projects must satisfy one (1) or more of the following objectives:
A. Increase the number of Ipswich River Basin communities with interconnections with other water suppliers to provide redundancy or improve the availability of water supply to suppliers that have limited capacity; 
B. Reduce the water demand on the Ipswich River; and/or
C. Remediate PFAS contamination in the Ipswich River Basin and improve access to clean drinking water. This will be demonstrated by achieving or working to achieve compliance with Drinking Water Regulations.
Accordingly, MassDEP has determined that grants awarded through this program may be for any of the following purposes: 
1. Planning projects such as water chemistry analyses, permitting and other activities needed to identify and advance water supply solutions for the Ipswich River Basin that reduce demand on water supply sources in the Ipswich River Basin or provide a connection to another water supply source.
2. Planning projects to support the planning, design or permitting of treatment systems that will remediate PFAS contamination in drinking water derived from sources in the Ipswich River Basin. 
3. Implementation projects that include shovel-ready construction projects that will remediate PFAS contamination, reduce the water demand on the Ipswich River Basin, or provide a connection to another water supply source.
All project work funded by this grant must be completed by June 30, 2027.

[bookmark: _Toc635980298][bookmark: _Hlk78459618]Planning Projects
Eligible Planning Projects include, but are not limited to:
· Analysis of alternative water supply sources that, if used, would alleviate the impacts of water withdrawals on the Ipswich River Basin.
· Studies, permitting or infrastructure design that support the connection of one water supply system to another, including emergency connection.
· Water chemistry analysis for the combining of separate water systems.
· Design or permitting for new or upgraded drinking water remediation facilities to remove or reduce PFAS contamination, replace PFAS contaminated sources, or design of any other drinking water treatment that may be cost effective to include when designing PFAS treatment systems (e.g., manganese and iron removal). 
· Planning and design projects to replace PFAS-contaminated drinking water source(s).
· Planning and design of projects that restore or maintain hydraulic capacity of systems that are impacted by closures of PFAS contaminated sources or the use of new sources. 
· Permitting or engineering studies, surveys, or designs focused on development of new water sources that are necessary to restore system capacity because of PFAS-related impacts to the system.
· Engineering, design fees, permitting costs, and final designs to construct PFAS remediation systems. 
· Pilot studies to verify the most efficient means of achieving PFAS remediation at a public water supply.
[bookmark: _Toc1124986836]Implementation Projects 
[bookmark: _Eligible_Implementation_Projects][bookmark: _Toc212631588][bookmark: _Toc217385732][bookmark: _Toc241073525][bookmark: _Toc876636555][bookmark: _Toc10]Eligible Implementation Projects
Proposed Implementation Projects should be shovel-ready projects that: (1) have been previously identified during a systematic planning or design process; and (2) are able to cost-effectively remediate PFAS contamination, reduce the water demand on the Ipswich River Basin, and/or provide a connection to another water supplier.
Eligible Projects Include, but are not limited to:
· Purchase of, and labor to install, water meters, valves, mains, and other equipment to improve water supply issues, as well as associated site work.
· Installation of replacement wells for water supplies affected by PFAS.
· Installation of replacement wells located outside of the Ipswich Basin to reduce the demand on the Ipswich River.
· Materials and labor associated with PFAS treatment designed to meet state and federal drinking water quality standards.
At a minimum, proposals for Implementation Projects must include:
· Project design(s): Designs must be of sufficient detail, and include sufficient site work, to allow the proposal review committee to evaluate the viability of the proposal.  Final designs must be prepared by a Professional Engineer (PE).
· Permit Status: Identification of any permits that are potentially required as part of the proposed scope of work and the status of the permit application.   
· Location Information: Specific site location(s) information.
· Site Maps: Maps of the site and locus that show site characteristics, location of each specific work location in sufficient detail to defend the project, and watershed location(s) of the proposed work.
· Estimated Cost of the Project: A reliable budget for the project and a definitive description of project strategy and viability, as well as the environmental improvements that will result, should also be provided.  Competitive proposals will also address the sustainability, operation and maintenance, and cost-effectiveness of the proposed project.  
[bookmark: _Toc1572360326][bookmark: Employee_requirements][bookmark: _Toc18]Examples of Ineligible Projects and Costs:
· Purchase of water rights.
· Laboratory and sampling costs for PFAS identification in drinking water for Applicants (Public Water Systems) that are already required to regularly monitor for PFAS).
· Other non-capital expenses relating to ongoing maintenance and treatment at drinking water facilities.
· Studies, surveys, or engineering focused on development of new water sources in the Ipswich River Basin that are not impacted by PFAS.
· Legal expenses associated with determining liability or addressing other legal matters.
· Projects that are required as mitigation for federal permits.
[bookmark: _Toc2128457371][bookmark: Cost_Tables]Compensation Structure for Grant Awards 
Compensation will be on a reimbursement basis and will be based solely on the proposed project budget (“Budget”) and Scope of Work (“SOW”) supplied by the Applicant, and accepted by MassDEP, as the eligible costs of the proposal. 
MassDEP will reimburse eligible costs upon timely receipt of invoices, accompanied by appropriate supporting documentation, of expenditures made in accordance with the approved terms of the grant award contract. 
Eligible costs include approved project expenditures incurred between the execution date of a grant award contract and June 30, 2027. In addition, eligible costs incurred on or after July 1, 2026, but prior to the execution of the grant award contract, may also be eligible for reimbursement, provided they are detailed in the project Budget and Scope of Work approved by MassDEP. 
Applicants are encouraged, but not required, to provide matching funds or in-kind resources.  Applicants that provide matching funds may be considered more favorably than those that do not. 
[bookmark: _Toc165887202][bookmark: _Toc17745315]Project Documentation 
Please be advised that the following reports and documents are required throughout the contract period. Failure to submit any of the required reports may impact future funding opportunities.
[bookmark: _Toc212631592][bookmark: _Toc217385736][bookmark: _Toc241073529][bookmark: _Toc754597154]Progress Report and Invoices
	All Grantees shall provide the following reports to the Department in accordance with the contract Scope of Work.  These reports shall be submitted via email on a standard form provided by the Department:
1. A mid-contract progress report.
· The mid-contract progress report shall contain a summary and percentage of all work completed by task during the reporting period and planned activities for the next period.
2. A fiscal report.
·  A fiscal report shall be provided on the same schedule as the progress report, on a standard form provided by the Department.  All fiscal reports shall provide backup invoices to document the funds spent.  The fiscal reports should list the spending for the time period, itemized by the expense categories listed in the Scope of Work.  
3. A match form, if applicable.
· If the Project includes a funding or in-kind match, a match form, shall be provided to the Department on a standard form provided by the Department. Please note that matching funds are encouraged, but not required. 
[bookmark: _Toc212631593][bookmark: _Toc217385737][bookmark: _Toc241073530][bookmark: _Toc1498774851]Final Technical Report
All Grantees agree to provide a Final Technical Report to MassDEP by July 31, 2027, summarizing the project and containing all deliverables or a description of all deliverables.  Deliverables memorialized in the Final Technical Report may include a combination of tables, graphs, photographs, and written descriptions, as well as a technical evaluation of the effectiveness and cost of the options evaluated or implemented. MassDEP reserves the right to request additional materials, information, or other documentary evidence demonstrating completion of work and/or compliance with program requirements. MassDEP also reserves the right to withhold funding until receipt of satisfactory materials, information, or other documentary evidence demonstrating completion of work and/or compliance with program requirements.   
3. [bookmark: _Toc1214771866]Application and Contract Requirements
[bookmark: _Toc2058523152][bookmark: _Toc29][bookmark: _Hlk112246148][bookmark: _Toc28]Mandatory Application Requirements
I. Eligible Grant Applicant: Applications will only be accepted from Massachusetts PWS or municipalities in the Ipswich River Basin with either: (1) a valid Water Management Act (WMA) permit or permit application under review; or (2) a valid WMA registration.  Cooperative proposals between at least one (1) Eligible Entity (i.e., a public water supplier and/or a municipality) and a watershed association, regional planning agency or other public water supplier, etc. are encouraged.  
II. Projects located in a municipality (or municipalities) that are not in some form of compliance with MBTA Communities Act law (M.G.L. c. 40A, §3A) at the time of application will not be eligible for funding. Compliance will be determined in accordance with the official compliance status list as maintained by the Executive Office of Housing and Livable Communities (EOHLC).
III. Cost Table: Both Planning Projects and Implementation Projects must include a cost table that includes the estimated costs by task for the various phases of the scope of work.
IV. Consistency with Regulations: Proposed Eligible Projects must address activities that are consistent with the most current WMA Regulations and Drinking Water Regulations.
V. [bookmark: _Toc241073533]Implementation Project Only: As identified in Section 2.3 of this RFR, implementation projects must also submit information on project design, permit status, and project location.

[bookmark: _Toc1057575350]Grant Criteria Evaluation Components
[bookmark: _Toc212631597][bookmark: _Toc217385741][bookmark: _Toc241073536][bookmark: _Toc1085533094] Project Description (20 Points):  
· Does the Proposed Project description state the extent to which the project will reduce demand on Ipswich River water supply sources and/or mitigate PFAS in the public drinking water supply? Preference will be given to proposals where there is demonstrated history of high or increasing demand on Ipswich River water supply sources and/or the existence of contamination, and/or proposals that include cooperation between more than one entity.
· If some or all of the Proposed Project includes a request for reimbursement for eligible costs incurred on or after July 1, 2026, and before submission of the Application, does the Application include a description of the portion of the project that is partially or fully completed?
· Are all elements of the Proposed Project eligible under the listed criteria for this grant program?  
[bookmark: _Toc212631598][bookmark: _Toc217385742][bookmark: _Toc241073537][bookmark: _Toc1740119102]Meet Regulatory Requirements (15 Points): 
· [bookmark: _Toc212631599]Does the Application describe how the Proposed Project will minimize and mitigate water withdrawals and/or PFAS contamination on public water supply sources in the Ipswich River Basin and promote compliance with state and federal drinking water requirements?
[bookmark: _Toc241073538][bookmark: _Toc1385413887]Financial Need (5 Points): 
· How well does the Application demonstrate the Applicant’s need for financial assistance to support the Proposed Project? 
[bookmark: _Toc212631600][bookmark: _Toc217385743][bookmark: _Toc241073539][bookmark: _Toc593585828]Project Budget and Timeline (10 Points):
· Does the Application include a detailed project budget that includes cost and time estimates by project task and milestone? Is the budget reasonable?  Does the budget indicate responsible parties by task? Pricing information, such as quotes, rates for staffing, and other budget information may be attached as supporting information. 
· Does the Applicant propose to provide matching funds? Preference may be given to applicants that include matching funds as part of their Proposed Project Budget. 
· If the Proposed Project includes a request for reimbursement for eligible costs incurred on or after July 1, 2026, and before submission of this Application, does the Application include sufficient documentation supporting the request for reimbursement for these project costs? 
· Does the Application demonstrate a realistic timeline to achieve the proposed work?
[bookmark: _Toc212631601][bookmark: _Toc217385744][bookmark: _Toc241073540][bookmark: _Toc1893502041]Qualifications of Organization and Project Manager (10 Points): 
· Does the Application describe the qualifications of the Eligible Entity, their contractor(s), the project manager, and any other staffing assigned to carry out the Proposed Project? 
· Does the Eligible Entity, and/or their contractor(s) have sufficient qualifications and project experience to perform the Proposed Project?
· [bookmark: _Hlk165986848]Does the project team have prior experience in conducting projects funded under this grant program, or other grant programs, administered by MassDEP?  
[bookmark: _Toc212631602][bookmark: _Toc217385745][bookmark: _Toc241073541][bookmark: _Toc1747874602]Project Benefit (30 Points): 
· How well does the Proposed Project decrease water withdrawals from public water supply sources in the Ipswich River Basin and/or mitigate PFAS contamination?
· Does the Proposed Project include a water system(s) that currently transfers Ipswich River Basin water outside of the Ipswich River? Does the Proposed Project promote interconnections to alternative sources of water located inside or outside of the Ipswich River Basin? Does the Proposed Project mitigate PFAS contamination in the Ipswich River Basin?
· Will the Proposed Project include any community engagement with local stakeholders such as the general public, local boards, committees, commissions, and other groups to inform them of project goals and outcomes?
[bookmark: _Toc212631603][bookmark: _Toc217385746][bookmark: _Toc241073542][bookmark: _Toc1287662375]Disadvantaged Communities (10 Points):
· [bookmark: _Toc164160110][bookmark: _Toc165887200]MassDEP will prioritize projects that are located in, or directly benefit, Disadvantaged Communities. Points will be awarded proportionately by tier (i.e. the highest number of points will be given to Applicants with projects in communities that have been designated Tier 3 Disadvantaged Communities). Please see Attachment B for a list of Disadvantaged Communities by Tier as determined by the Clean Water Trust for FY26. 
[bookmark: _Toc872306465]Contract Requirements for Grant Awards
If selected for a Grant Award, the Applicant will be required to submit the following forms to complete the Grant Award contracting process. 
· Commonwealth Standard Contract Form, filled out and signed by the applicant.  
· Commonwealth Terms and Conditions
These Terms and Conditions are incorporated by reference into the Standard Contract Form, and do not need to be executed separately.
· Commonwealth Alternative W‐9 tax information form filled out and signed by the applicant with DUNS number and Federal Tax ID 
· Completed Contractor Authorized Signatory Listing Form. 
· Electronic Funds Transfer (EFT) form. EFT Form Instructions
· Scope of Work
Applicants are encouraged to review these forms prior to submission of an application. Applicants who are issued awards must be registered in COMMBUYS in order to do business with the Commonwealth of Massachusetts. 
[bookmark: _Environmental_Response_Submission][bookmark: CollectiveCooperative_Procurement][bookmark: _Toc170732776][bookmark: _Toc385674743]3.4 	Ownership of Equipment
For any part of the grant that is used to purchase any durable assets or equipment, ownership of such assets or equipment shall be transferred to the grant recipient, or their designee, upon the completion of the grant.
4. [bookmark: _Toc364492077]Estimated GRANT Procurement Calendar 
	Event
	Date
	Time

	Notice of Grant Opportunity (posted on COMMBUYS and MassDEP website) 
	October 6,2026
	 
 

	Bid Release Date (Posting Date) on MassDEP website 
	October 6,2026
	

	Deadline for Submission of Questions to MassDEP, via email to Jen D’Urso at jen.durso@mass.gov 
	October 13, 2026
	5 P.M. 

	Official Answers for Q&A published on MassDEP website 
	October 29, 2026
	5 P.M. 

	RFR Bid Amendment Deadline
	October 29, 2026
	5 P.M.

	GRANT APPLICATION DEADLINE; Electronic Submission via email to Jen D’Urso at jen.durso@mass.gov 
	November 6, 2026
	5 P.M. 

	Notification of Grant Award(s) (Estimated) (POSTED ON COMMBUYS AND MASSDEP WEBSITE) 
	January 2027
	 



[bookmark: _Toc11][bookmark: _Toc892927991]Written Questions via the Grant Q&A Process
As noted in the Estimated Grant Procurement Calendar, grant applicants may submit written questions, via e-mail, to Jen D’Urso at jen.durso@mass.gov on or before October 13, 2026, regarding this grant RFR. Answers to questions will be posted to COMMBUYS and MassDEP’s website on or before October 29, 2026, by 5:00 pm E.S.T.  It is the Applicant’s responsibility to verify receipt of questions with MassDEP.
MassDEP reserves the right to condense, summarize, or combine related questions and/or answers. All answers are final when posted.  Any subsequent revisions to previously provided answers will be dated.
[bookmark: _Locating_an_Online][bookmark: _Toc1868333614][bookmark: _Toc13]Amendment Deadline 
MassDEP reserves the right to make amendments to the Grant RFR after initial publication on or before the Application Submission deadline noted in the Estimated Grant Procurement Calendar.  It is each Applicant’s responsibility to check for any amendments, addenda, or modifications to this Grant RFR, as well as any Q&A related to this RFR and any amendments thereto. The Commonwealth and MassDEP accept no responsibility for, and will provide no accommodation to, Applicants who submit a Response to this RFR that is based on out-of-date information.
[bookmark: _Toc512998812]Application Deadline
Applications shall be submitted electronically via email to Jen D’Urso. Applications are due November 6, 2026, by 5 P.M. Late or incomplete applications will not be considered. 
It is the responsibility of the Grant Applicant and awarded Grant Recipient to maintain a current email address for the Applicant’s contact person and prospective Grant Project Manager, if awarded a contract, and to monitor that email inbox for communications from MassDEP, including requests for clarification. 
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RFR# BWR 2027-01-WMA-Ipswich
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[bookmark: _Toc165887209][bookmark: _Toc1898334927][bookmark: _Toc164160122][bookmark: _Toc27][bookmark: _Toc9]ATTACHMENT A
IPSWICH RIVER BASIN WATER SUPPLY AND PFAS GRANT OPPORTUNITY
SFY2027 Grant Program Application

Overview: The Commonwealth of Massachusetts Department of Environmental Protection (MassDEP or the Department) seeks grant proposals for projects providing feasibility studies, infrastructure design, water chemistry analyses, and other activities needed to identify and advance water supply solutions for communities located in, or withdrawing water from, the Ipswich River Basin. The goals and objectives of this grant are: (A) to address the persistent drinking water quantity challenges faced by the Ipswich River Basin; (B) reduce demand on the Ipswich River Basin; and (C) to address the continued prevalence and harmfulness of PFAS6 (defined below) in drinking water in the Ipswich River Basin.
Section 1: Project Information 
[bookmark: Text1]Applicant Name:      
[bookmark: Text2]Project Title:      
Short description of the work (<5 sentences)
[bookmark: Text3]     



[bookmark: Text4]Requested Funds:	     
[bookmark: Text5]Matching Funds:      
[bookmark: Text6]Project Contact Person*:      
[bookmark: Text7]Title:     
Contact person must be from the entity requesting funding.
[bookmark: Text8]Address:     
[bookmark: Text9][bookmark: Text10]Phone:      					Email:     
Applicant Signature:

__________________________________________________________________
Electronic or wet signatures are acceptable on this form.


By checking this box ☐ the applicant confirms that they are authorized to submit this grant application on behalf of the Applicant identified above. 

[bookmark: _Toc234333105][bookmark: _Toc234409046]Section 2: Ability to Perform Proposed Project
Ability to Use Funds
By checking this box ☐ the Applicant certifies that its entity is in Good Standing with the Commonwealth of Massachusetts.
By checking this box ☐ the Applicant agrees it is able to enter into the contract within thirty (30) days of the Grant Award and perform the project and meet all requirements of this state grant.  
Ability to Perform Project
By checking this box ☐ the Applicant acknowledges and agrees that its entity will be able to complete the project, as described in this application, by June 30, 2027. 
[bookmark: _Toc234409047]Section 3: Applicant Contact Information
Chief Executive of Applicant Organization 
Name:      					Title:      
Phone Number: 	     			Email Address:      

Project Lead 
Name:      					Title:      
Phone Number: 	     			Email Address:      

Grant Manager 
Entity Name:      
Grant Manager Name:      		Title:      
Phone Number:     			Email Address:      

Project Engineer (If applicable)
Entity Name:      				
Project Manager Name:       		Title:      
Phone Number:	     			Email Address:      

Other Project Staff (If applicable)
Entity Name:      				
Project Manager Name:       		Title:      
Phone Number:	     			Email Address:      


If awarded, who should be notified?
Name(s):      
Preferred Method of Contact (phone or email):       

Section 4: Required Proposal Format
Proposals shall be limited to 10 pages exclusive of attachments. Attachments shall include Sections 1 and 2 of Attachment A, maps, reports or links to reports, drawings, designs, photographs, resumes of key staff, examples of similar projects, support letters, and other supporting material. Please use the following format for your proposal:
1. [bookmark: _Hlk165986458]Project Description (20 Points): Describe the proposed project and how it will reduce demand on water supply sources in the Ipswich River Basin and/or mitigate PFAS in the public drinking water supplies in the Ipswich River Basin.  
2. [bookmark: _Hlk165986713]Meet Regulatory Requirements (15 Points): Describe how the proposed project would minimize and mitigate water withdrawals and PFAS contamination in the Ipswich River basin and promote compliance with Drinking Water Regulations.
3. Financial Need (5 Points): Describe the need for financial assistance to implement the proposed project, including other anticipated or secured funding sources that will support portions of the project (if applicable).
4. Project Budget and Timeline (10 Points): Please fill out the budget table below for the proposed project (use as many rows as needed). 
Ipswich River Basin Water Supply & PFAS Grant Budget Table
	Key Project Tasks/Milestone
(Responsible Party)
	Estimated Cost
	Estimated Match* (if applicable)
	Known or Estimated Task Completion Date

	Use as many lines as needed
	
	
	

	
	
	
	

	
	
	
	

	Project Total:
	
	
	

	Total Funding Requested:
	
	
	


Source of Match*: If your grant application includes any in-kind or monetary match, explain how extensive it is and how it will be made available to the project here.
5. Qualifications of Organization and Project Manager (10 Points): Describe the qualifications of the Eligible Entity and/or their contractor and the project manager relevant to carrying out the proposed project.
6. Project Benefit (30 Points): Describe how the proposed project contributes to minimizing and mitigating water withdrawals from water supply sources in the Ipswich River basin, while promoting compliance with the NPDWR. Priority will be given to proposed projects that have the largest impact on the demand on Ipswich River water supply sources, and/or mitigate PFAS contamination in the public water supply sources in the Ipswich River basin. 
7. Disadvantaged Community Status (10 Points): Please identify all municipalities served by the Project; indicate which of those municipalities are designated as Tier 1, 2, or 3 Disadvantaged Communities.


RFR# BWR 2026-01-WMA-Ipswich
Page 2 
RFR# BWR 2027-01-WMA-Ipswich
Application Page 1 
[bookmark: _ATTACHMENT_B][bookmark: _Toc204682678][bookmark: _Toc204853734][bookmark: _Toc2141911725]ATTACHMENT B
Disadvantaged Communities by Tier (FY26)
Tier 1:
Amesbury, Ayer, Barnstable, Berkley, Billerica, Bourne, Braintree, Brewster, Dartmouth, Deerfield, East Longmeadow, Eastham, Egremont, Falmouth, Gloucester, Great Barrington, Groveland, Harwich, Hopedale, Hudson, Hull, Kingston, Lakeville, Leyden, Lunenburg, Mashpee, Maynard, Medford, Merrimac, North Attleborough, Paxton, Pembroke, Pepperell, Plainville, Plymouth, Quincy, Raynham, Richmond, Rochester, Rutland, Salisbury, Sandwich, Seekonk,  Southampton, Stockbridge, Sturbridge, Tewksbury, Tyngsborough, Waltham, West Bridgewater,  Westminster, Westport, Wilbraham, Winthrop, and Woburn
Tier 2: 
Abington, Acushnet, Agawam, Alford, Ashburnham, Ashby, Attleboro, Auburn, Becket, Belchertown, Bellingham, Blackstone, Bridgewater, Brimfield, Carver, Charlton, Cheshire, Clinton, Dracut, Dudley, East Bridgewater, East Brookfield, Easthampton, Fairhaven, Framingham, Freetown, Granby, Granville, Hadley, Halifax, Hampden, Hanson, Hatfield, Haverhill, Hinsdale, Holbrook, Holland, Hubbardston, Lancaster, Lanesborough, Lee, Leicester, Leominster, Leverett, Malden, Marlborough, Methuen, Middleborough, Milford, Millbury, Millville, Monson, Montgomery, New Braintree, New Marlborough, North Brookfield, Northampton, Northbridge, Northfield, Norton, Oak Bluffs, Oakham, Otis, Oxford, Peabody, Pelham, Petersham, Phillipston, Revere, Rockland, Rowe, Salem, Saugus, Sheffield, Shirley, Somerset, South Hadley, Southwick, Stoughton, Swansea, Tisbury, Townsend, Tyringham, Uxbridge, West Boylston, West Brookfield, West Tisbury, Weymouth, Whitman, Williamstown, and Yarmouth
Tier 3:  
Adams, Amherst, Ashfield, Athol, Barre, Bernardston, Blandford, Brockton, Brookfield, Buckland, Charlemont, Chelsea, Chester, Chesterfield, Chicopee, Clarksburg, Colrain, Dalton, Erving, Everett, Fall River, Fitchburg, Florida, Gardner, Gill, Goshen, Gosnold, Greenfield, Hancock, Hardwick, Hawley, Heath, Holyoke, Huntington, Lawrence, Lowell, Ludlow, Lynn, Middlefield, Monroe, Montague, New Ashford, New Bedford, New Salem, North Adams, Orange, Palmer, Peru, Pittsfield, Plainfield, Randolph, Royalston, Russell, Sandisfield, Savoy, Shelburne, Shutesbury, Southbridge, Spencer, Springfield, Sunderland, Taunton, Templeton, Tolland, Wales, Ware, Wareham, Warren, Warwick, Washington, Webster, Wendell, West Springfield, Westfield, Whately, Williamsburg, Winchendon, Windsor, Worcester, and Worthington
Date Source
Note: FY26 is the most current year for which data was available at the time of the publication of this RFR.

Planning


Implementation


Shovel-ready construction projects that will:


Feasibility studies, infrastructure design, water chemistry analyses, permitting and other activities to reduce demand on the Ipswich River.


Planning, design or permitting of treatment systems that will remediate PFAS contamination


Remediate PFAS contamination


Reduce the water demand on the Ipswich River Basin, and/or


Provide a connection to another water supply source.


Others


Others
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Public Water Supply Sources Located within the Ipswich River Basin
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