# Memorandum to the Commissioner

Applicant: Lighthouse Operator, LLC d/b/a Lighthouse Rehabilitation and Healthcare Center

Address: 204 Proctor Avenue

Revere, Massachusetts (MA) 02151

Project Number: 25090309-CL

Filing Date: 4/28/2026

Introduction

This memorandum presents, for Commissioner review and Final Action, the Determination of Need (“DoN”) Program’s recommendation regarding a request by Lighthouse Operator, LLC d/b/a Lighthouse Rehabilitation and Healthcare Center (“Applicant”) for approval of a Conservation Project to sustain and restore the facility of Lighthouse Rehabilitation and Healthcare Center (“Lighthouse”) located at 204 Proctor Avenue, Revere. Lighthouse is a skilled nursing facility (“SNF”) with 132 licensed beds. The capital expenditure for the Proposed Project is $5,084,820.00, and the Community Health Initiative (CHI) commitment is $50,848.20.

The Proposed Project has been submitted as a Conservation Project, which means “Construction that consists solely of a project(s) that would Sustain or Restore a Health Care Facility or service for its designated purpose, and to its original functionality, without Modernization, Addition, or Expansion.” Pursuant to 105 CMR 100.210(B)(2), Factors 1, 2, and 5 do not apply to Conservation Projects. Therefore, Staff reviewed this proposal in the context of Factors 3 (Compliance), 4 (Financial Feasibility), and 6 (Community Health Initiatives). Pursuant to 105 CMR 100.630, this Application has been delegated by the Department for review and Final Action by the Commissioner.

Background

Applicant, Lighthouse Operator, LLC d/b/a Lighthouse Rehabilitation and Healthcare Center, is a for profit skilled nursing facility that was originally constructed in 1986. The facility is licensed for 123 level II beds and has not changed licensed bed capacity since its original construction.

The building is a three-story, 36,262 square foot facility. Each floor contains a single wing with 41 beds. Lighthouse’s room configuration consists of 21 private rooms and 51 double-bedded rooms, with no changes anticipated to the room configuration as a result of the Proposed Project. The facility provides long-term skilled nursing care, subacute rehabilitative care, hospice care and respite care services.

The Applicant states that there were 559 admissions to Lighthouse between Calendar Year (CY)2023 to CY2025. The facility receives admission referrals from a variety of facilities, but in CY2025, the following four acute care hospitals comprised 90 percent of referrals: Massachusetts General Hospital (35 percent), Cambridge Health Alliance (25 percent), Beth Israel Deaconess Medical Center (20 percent), and Tufts Medical Center (10 percent).

Patient acuity of the facility includes short term stays for residents requiring rehabilitation services, wound care treatments, respite care, and various other specialty services as well as 24/7 skilled nursing care. The Applicant states that the typical resident mix by diagnosis grouping is largely neurologic, behavioral health, circulatory, and injury related. The Applicant states that the average length of stay at the facility over the previous 12 months for short-term residents was 25.2 days, and the average length of stay for the facility’s current long-term residents was 32.2 days.

The facility largely serves patients between the ages 71-80 (28 percent), 81-90 (38 percent), and over the age of 90 (20 percent). Only 14 percent of residents are under the age of 70. The Patient Panel is approximately 51 percent Caucasian, 1 percent African American, 1 percent Hispanic, 2 percent Native Hawaiian or Other Pacific Islander, 2 percent Asian, and 43 percent unknown/not stated by resident. The facility has current residents from over 40 different zip codes, with the three main patient origins in Revere, Boston, and Lynn.

The Applicant states that approximately 82 percent of Lighthouse’s residents are covered by government payors, with the majority being Medicaid beneficiaries. While the Proposed Project will better serve Lighthouse residents, there are no anticipated changes to the Patient Panel or payor mix.

Table 1: Lighthouse Payor Mix Calendar Year 2025

| Payor | Percent of Patient Panel |
| --- | --- |
| Medicare | 9.9% |
| Private | 5.9% |
| Health Maintenance Organization (HMO) | 7.8% |
| Managed Long Term Care Medicaid | 26.2% |
| Medicaid | 45.6% |
| Hospice | 4.6% |

The Applicant states that Lighthouse operates in a competitive market with five competitor facilities within two miles, totaling 738 beds. These facilities include Rehabilitation & Nursing Center at Everett in Everett with 170 beds; The Massachusetts Veterans Home at Chelsea in Chelsea with 88 beds; Katzman Family Center for Living in Chealsea with 120 beds, The Center at Advocate in East Boston with 165 beds; and Highland Park Rehabilitation and Healthcare Center in Chelsea with 195 beds.

The Proposed Conservation Project (“Proposed Project”)
The Applicant states the Proposed Project is needed to enhance the quality of care, comfort, and safety for its residents, while also improving the overall work environment for its staff by sustaining and repairing critical infrastructure, programmatic spaces, and adding 384 gross square feet (“GSF”) to the facility to accommodate floor plan reconfiguration of the lobby and vestibule, resulting in a total of 36,646 GSF. The Applicant plans to maintain services while renovations are implemented. Construction will be conducted one section at a time, with work areas blocked off from resident access for safety. The supervisor and site manager will be present at the facility at all times to monitor that all safety precautions are met. As described in greater detail below, the Proposed Project includes both interior and exterior updates, as well as renovating key spaces and systems. The Proposed Project does not involve any updates that would accommodate new or increased functionality.

Interior and Exterior Updates

- Replacing flooring, wall coverings, ceilings and lighting. The current flooring, wall coverings, ceilings and lighting are decades old and need to be updated. The Applicant asserts that new lighting in particular will contribute to better visibility, which can assist with improved hygiene monitoring.

- Updates to interior wall protection, handrails, door protection and hardware. The Project will install new door and wall protections to prevent the wear and tear consistent with the moving of beds, wheelchairs, carts, and large items at healthcare facilities. The update will also make the walls and doors easier to clean.

- Updates to exterior roof and parking lot. The roof finish is nearing the end of its life and will be replaced. Concrete paths and portions of the parking lot are showing cracks and deterioration, which the Proposed Project will repair.

Renovation of Key Spaces and Systems

Spaces: The Applicant states that renovating the key spaces will provide residents with more comfortable and accessible areas for therapy, socialization, and daily activities, which are essential for their physical and emotional health. The Applicant explains that all key spaces were last updated decades ago and the Proposed Project will provide new furniture, introduce a more efficient layout, and improve space functionality. The space renovations will include the following rooms:

- Resident Rooms

- Physical therapy room

- Dining room

- Lounge

- Lobby

Systems: The Applicant notes that the key systems listed below are all nearing the end of their useful lives and require updating to maintain the functionality of the facility. The Applicant asserts that renovation of the key systems will support an overall safer environment for residents. The system renovations will include:

- Heating, Ventilation, and Air Conditioning (HVAC) - replacement of boilers, pad mounted condensers, rooftop condensers, rooftop package units, window air conditioning (AC) units and heat pumps.

- Plumbing and Natural Gas

- Electrical

- Transportation - Modernization of 3 passenger elevators.

- Fire and Life - Rebuilding of the fire pump base.

The Applicant states that the Proposed Project will sustain and restore the facility to a more homelike atmosphere, which promotes the residents’ dignity and well-being, helps maintain a safe environment, and supports residents’ mobility throughout the facility.

Factor 3

The Applicant has certified that it is in compliance and in good standing with federal, state, and local laws and regulations, including, but not limited to M.G.L. c. 30, §§ 61 through 62H and the applicable regulations thereunder, and in compliance with all previously issued notices of Determination of Need and the terms and conditions attached therein. Staff finds the Applicant has met the requirements of Factor 3.

Factor 4

Under Factor 4, the Applicant must demonstrate that it has sufficient funds available for capital and operating costs necessary to support the Proposed Project without negative effects or consequences to the existing Patient Panel. Documentation sufficient to make such findings must be supported by an analysis conducted by an independent Certified Public Accountant (CPA).

The Applicant submitted a CPA report performed by Gorfine, Schiller & Gardyn, P.A.,

which analyzes the financial projections prepared by the Applicant for the projected years ending 2026 through 2032. The CPA analyzed Applicant’s track record with similar facilities, Financial Projections for the years-ending 2026 through 2032; Historical Payer Mix Trend for Boston Facilities; Vertical IQ Industry Report, Nursing Homes & Assisted Living, dated November 2025; and RMA Annual Statement Studies, published by Risk Management Associates, and Construction Agreement detailing the scope of the project and the contract price for the project dated December 2024.

Historical and Projected Revenue

The CPA reports that the projected revenue consists primarily of net patient service revenue. Projected revenues are based on historical information, current available reimbursement rates, assumptions for changes in reimbursement rates, and a continuation of the current payor mix, and occupancy rates during the Projection Period. The Applicant relied upon the historical operations of the facility under current management as a baseline (internal data from 1/1/25 – 4/30/25) and made adjustments to reimbursement rates as discussed above. The Applicant projected that the payer mix, which keeps 78 percent of occupancy at lower rate payers, will remain consistent and shows a conservative approach to their projections. The Applicant projected that occupancy levels will remain consistent at 94 percent as the need for the beds in the community are not expected to decline.

Historical and Projected Operations-Expenses

The CPA reviewed the projected expenses in comparison to historical financial data provided by the Applicant. Patient volumes are expected to remain steady throughout the forecasted period. Therefore, operating expenses are expected to increase proportionally with inflation. As a result, the CPA stated that the Operating Expenses projected by the Applicant are reasonable in nature and feasible.

Capital Expenditures and Cash Flows

The CPA reviewed the capital expenditure estimates as well as the proposed project financing. The CPA determined that the capital expenditure to renovate the facility was reasonable. The Projections also include ongoing repair and maintenance costs as well as additional recurring capital expenditure amounts. These projected costs were compared to the corresponding expenses for five Massachusetts facilities operated by the Applicant and were found to be in line with the repair, maintenance, and capital spending levels at those other locations. The Projections detailed that financing would be obtained to assist in funding the acquisition and with a construction loan included to finance the renovation of Lighthouse Operator, LLC. The loans obtained would be amortized over 25 years with a balloon payment after as many as five years. The ongoing principal and interest debt service payments are included in the cumulative net operating income as a percentage of cumulative revenue.

Analysis and Conclusion

“Within the projected financial information, the Projections exhibit a cumulative net operating surplus of approximately 1.8 percent of cumulative projected revenue for the project for the five years from 2028 through 2032. Based upon our review of the relevant documents and analysis of the Projections, we determined the anticipated operating surplus is a reasonable expectation and based upon feasible financial assumptions. Accordingly, we determined that the Projections are reasonable and feasible, and not likely to have a negative impact on the patient panel or result in a liquidation of assets of Lighthouse Operator.”

Staff finds that the Applicant has met the requirements of Factor 4.

Factor 6

The DoN regulation requires Long Term Care Facilities, such as Lighthouse Operator, LLC, completing a Conservation Project must contribute 1 percent of the total value of the project, to the MA Statewide Healthy Aging Fund.

For this project, the CHI contribution will be $50,848.20. Payment shall be made in two equal installments with the first payment due within 30 days of receipt of a duly approved Notice of Determination of Need, and the second, on the first anniversary of the approved Notice of Determination of Need. Any deviation to this payment schedule will require program approval.

Based on the Applicant’s compliance with the above requirement, the Applicant meets the terms of Factor 6.

Findings and Recommendations

Staff finds the Applicant has presented sufficient information to support the position that the Proposed Project fits within the definitions in the DoN Regulation of Sustain and/or Restore; that this proposed Conservation Project is necessary to maintain the original functionality of the facility, and does not add any new beds, services or capacity. Based on a review of the materials submitted, the Department finds that the Proposed Project has met each applicable DoN Factor and recommends that the Commissioner approve this Application for Determination of Need, subject to all Standard Conditions as provided in the Regulations except for 105 CMR 100.310(A)(10) and the Other Conditions set out below.

Other Conditions to the DoN

- Factor 6: CHI Contribution: The total required CHI contribution of $50,848.20 will be directed to the Massachusetts Statewide Healthy Aging Fund.

- To comply with the Holder’s obligation to contribute to the Massachusetts Statewide Healthy Aging Fund, the Holder must submit payment to Health Resources in Action (HRiA), the fiscal agent for the CHI Statewide Initiative, in two installments.

  - The Holder must submit the first installment of $25,424.10 to HRiA within 30 days from the date of the Notice of Approval.

  - The Holder must submit the second installment of $25,424.10 to HRiA within 12 months from the date of the Notice of Approval.

Payments should be made out to:

Health Resources in Action, Inc. (HRiA)

2 Boylston Street, 4th Floor

Boston, MA 02116

Attn: MACHHAF c/o Bora Toro

DoN project #: 25090309-CL

The Holder must promptly notify DPH when each payment has been made. Please send a PDF image of the check or confirmation of payment to DONCHI@Mass.gov and dongrants@hria.org. If you should have any questions or concerns regarding the payment, please contact the CHI team at DONCHI@Mass.gov.