Category 1

# Staff Summary for Determination of Need by the Public Health Council

April 11, 2012

Applicant: Steward St. Anne's Hospital Corporation d/b/a Saint Anne's Hospital

Program Analyst: Jere Page

Location: 795 Middle Street

Fall River, MA 02721

Region: HSA V

Date of Application: December 22, 2011	Project Number: 5-3C08

Project Description: The project involves new construction and renovation to build a three-story wing on Saint Anne's main campus in Fall River to replace 40 existing medical/surgical beds and connect the new wing to the existing facility.

Estimated Maximum Capital Expenditure:

Requested: $21,559,477 (December 2011 dollars)

Recommended: $21,559,477 (December 2011 dollars)

Estimated First Year Operating Costs:

Requested: $1,262,034 (December 2011 dollars)

Recommended: $1,262,034 (December 2011 dollars)

Legal Status: A regular application for a Determination of Need for substantial capital expenditure pursuant to M.G.L. c.111, ss. 25C and the regulations adopted thereunder.

Environmental Status: The Massachusetts Environmental Protection Agency (MEPA) has determined that no environmental notification form (ENF) is required to be submitted for this project since the proposed project will not exceed any MEPA review threshold within the subject matter of a Determination of Need.

Other Pending Applications: None

Comparable Applicants: None

Comments by MassHealth: None submitted

Comments by the Division of Health Care Finance and Policy: None submitted

Ten Taxpayer Groups: None

Recommendation: Approval with conditions

## Background and Project Description

The Applicant, Steward St. Anne's Hospital Corporation d/b/a Saint Anne's Hospital ("Saint Anne's" or "Applicant" or "Hospital") is a 160-bed acute care hospital located at 795 Middle Street in Fall River, with seven satellite facilities located in Fall River (4 satellites), Swansea, Attleboro, and North Dartmouth.

Saint Anne's currently has 160 licensed beds including 104 adult medical/surgical beds, 12 intensive care beds, 28 pediatric beds, and 16 acute psychiatric beds. Saint Anne's also has an active emergency department and diagnostic imaging services, and offers a variety of other services such as: women's health, comprehensive cancer care including the operation of 4 linear accelerators, diabetes management, pain management, rehabilitation and physical therapy, sleep medicine, and wound care.

The proposed Determination of Need project involves new construction and renovation to build a three-story wing on Saint Anne's main campus in Fall River to replace 40 existing medical/surgical beds, and to connect the new wing to the existing facility.

Saint Anne's is a member of the Steward Health Care System, LLC ("Steward Health Care"), a Delaware limited liability company affiliated with Cerberus Capital Management, L.P. Other hospitals in the Steward system include St. Elizabeth's Medical Center in Boston, Holy Family Hospital in Methuen, Norwood Hospital, Carney Hospital in Dorchester, Good Samaritan Medical Center in Brockton, Merrimack Valley Hospital in Haverhill, and Nashoba Valley Medical Center in Ayer. Other Steward Health Care entities include Steward Physician Network, Caritas Hospice and Home Care, Labouré College, and Por Cristo, a Caritas charitable medical service organization that is involved in health care work for at-risk women and children in Latin America.

Staff notes that, as a result of the sale of the former Caritas hospitals to Steward Health Care in 2010, Steward committed to provide $400 million to be distributed among the member hospitals to be used for needed capital improvements, specifically those related to infrastructure and technology. Staff further notes that Saint Anne's is the second of the former Caritas hospitals to file a Determination of Need application for infrastructure improvement since the Steward/Caritas transaction.

## Staff Analysis

### Health Planning Process

Prior to filing the application, Saint Anne's reports that it consulted with the Determination of Need Program and MassHealth, as well as a variety of health care providers, local town government and education officials and others from the Saint Anne's service area. Saint Anne's has also included a number of letters of support with its application including letters from physician groups such as Hawthorn Medical Associates, Coastal Medical, Inc., and Truesdale Surgical Associates, as well as SSTAR Community Health and Behavioral Center in Fall River, Kindred Transitional Care & Rehab-Crawford (Fall River), Southcoast EMS, HealthFirst Family Care Center (Fall River), and the City of Fall River.

Saint Anne's reports that the proposed project is the result of substantial planning activities to establish the Hospital's priorities for the improvement of medical/surgical services. These activities included a variety of bed need studies and physical facility evaluations, as well as input and feedback from affiliated providers and payers with a focus on providing Saint Anne's patients with a full spectrum of health care services at the highest quality level possible.

Staff finds that Saint Anne's has engaged in a satisfactory health planning process.

### Health Care Requirements

As indicated previously, the proposed project involves new construction and renovation to build a three-story wing on the Saint Anne's main campus to replace 40 existing medical/surgical beds, and to connect the new wing to the existing facility.

Currently, Saint Anne's medical/surgical service consists of 4 separate nursing units containing a total of 104 medical/surgical beds. Upon completion of the project, the Hospital will operate a total of 6 units as a result of the two 20-bed units to be located in the new addition, and the replacement beds will be all private rooms. The additional nursing units will not result in an increase in the existing medical/surgical bed complement. Table 1 below shows the capacity of the medical/surgical units before and after project completion.

Table 1

Allocation of Medical/Surgical Beds Before and After Project Completion

| Medical/Surgical Bed Unit | Beds before Project | Beds after Project |
| --- | --- | --- |
| North I | 28 | 18 |
| St. Dominic's | 19 | 12 |
| St. Mary's | 23 | 14 |
| Telemetry | 34 | 20 |
| Proposed Unit I | 0 | 20 |
| Proposed Unit II | 0 | 20 |
| Total Beds | 104 | 104 |

#### Physical Plant Deficiencies in Existing Units

Saint Anne's reports that delivery of medical/surgical care at the Hospital is hampered by a number of physical plant issues that directly impact the operational capacity and efficiency of the medical/surgical bed units. The majority of the medical/surgical beds are currently located in the East Building, which was constructed in 1963, and has not undergone substantial renovations or upgrades for many years.

In addition, the Hospital's existing medical/surgical rooms are not adequately sized to meet current architectural standards. Currently, the two-bed room sizes are 144 GSF, which is well below the Department's minimum standard of 200 GSF (100 GSF per bed), and some rooms provide only 1½ to 2 feet between beds. Department standards call for a minimum of 3 feet of clearance on each side of a patient bed, with standard width being 40 inches. Moreover, patient rooms currently do not meet the Department's standard of 4 feet of clearance at the foot of patient beds to allow for the safe and non-disruptive movement of medical equipment and beds. Also, many of the Hospital's older patient rooms are not compliant with the requirements of the Americans with Disabilities Act ("ADA"). The most notable area of non-compliance with the ADA involves patient bathrooms, which do not meet current standards of handicap accessibility.

#### Clinical Issues Impacting the Need for Private Rooms

Staff notes that, for a variety of reasons, a private patient room is the current standard for medical/surgical services. The current literature states that today's medical/surgical patients are sicker and need more intensive services during shorter hospital stays. These patients also utilize more medical equipment and receive a high level of care around the clock, resulting in disruptions, lack of privacy, increased infection risk, and other issues when a room is occupied by more than one patient. The literature further indicates that the movement toward development of all single-occupancy patient rooms is a significant feature of the recent boom in hospital expansion projects throughout the country.

In addition, due to the higher level of patient acuity, the Applicant has cited other clinical factors involved in its decision to increase its supply of private patient rooms:

  - Family involvement in patient care

A patient's family plays a more material role in patient care. Saint Anne's notes that, frequently, family members are with the patient around the clock to provide immediate and material assistance to the patient. Family support is very helpful in the patient's recovery and is encouraged; however, when there are two patients in a room, family support is much more limited due to patient privacy and related issues.

  - Blocked beds

Saint Anne's reports that it often experiences the need to block beds for patient isolation purposes, impeding a patient's need to have family present, equipment needs, and behavioral issues. As a result, the Hospital is unable to fully utilize its existing complement of medical/surgical beds. This adversely impacts bed management and can result in delays placing patients.

  - Patients requiring isolation

The single largest contributor to the Hospital's capacity constraint issue is the need to isolate patients due to the risk of infections. As Table 2 below shows, there are a consistent number of patients on a daily basis at the Hospital who require isolation. For example, in 2011, Saint Anne's averaged approximately 21.8 patients daily who needed isolation, with a daily high of approximately 36.0 patients. Because a majority of the Hospital's beds are currently in semi-private rooms, the other bed in these rooms is blocked when there is the need to isolate a patient, resulting in beds being unavailable to accommodate new patients.

Table 2

Saint Anne's Hospital Daily Isolation Cases - 2011

| Month | Total Cases | Daily Average | Highest# on One Day |
| --- | --- | --- | --- |
| January | 299 | 21 | 27 |
| February | 591 | 21 | 27 |
| March | 617 | 20 | 27 |
| April | 705 | 24 | 36 |
| May | 660 | 21 | 27 |
| June | 640 | 21 | 31 |
| July | 732 | 24 | 29 |
| August | 692 | 22 | 29 |
| September | 656 | 22 | 28 |
| Total | 5,592 | 21.8 | 29.0 |

#### Demand for Medical/Surgical Beds

Saint Anne's reports that overall, the Hospital is experiencing a steady increase in demand for medical/surgical services. While there are some variations in different statistics, when viewed as a whole, there are strong indications of an increasing medical/surgical occupancy trend.

As Table 3 below shows, the availability of the Hospital's medical/surgical beds has remained relatively stable over the past few years, with occupancy ranging from a high of 71% in 2008 to a low of 61% in 2009. Saint Anne's believes, and Staff agrees, that this range is consistent with those expected of a service that experiences seasonal and day of the week peaks and variations.

Table 3 Medical/Surgical Bed Occupancy 2007 - 2011

| Year | Available Bed Days | Occupancy |
| --- | --- | --- |
| 2007 | 37,960 | 65% |
| 2008 | 37,960 | 71% |
| 2009 | 37,960 | 61% |
| 2010 | 37,960 | 67% |
| 2011 | 37,960 | 68% |
| Average | 36,960 | 66% |

In addition, Saint Anne's experienced a modest increase in total medical/surgical patient days from 2007-2011, as shown in Table 4 below. The Hospital notes that it experienced an atypical drop in 2009, due to a loss of certain physicians as a result of financial uncertainty under the prior Caritas ownership. However, since the change in ownership to Steward Health Care, the Hospital is replacing the physicians lost and the patient days trend is improving.

Table 4 Medical/Surgical Patient Days 2007 - 2011

| Year | Patient Days |
| --- | --- |
| 2007 | 24,588 |
| 2008 | 26,939 |
| 2009 | 23,167 |
| 2010 | 25,531 |
| 2011 | 25,302 |

Also, patient discharges at the Hospital have increased and are projected to continue increasing through the end of 2011, as shown in Table 5 below. As indicated previously, 2009 was an atypical year for the Hospital, as there were declines related to circumstances encountered by Saint Anne's previous owner.

Table 5 Medical/Surgical Patient Discharges 2007 - 2011

| Year | Discharges |
| --- | --- |
| 2007 | 4,877 |
| 2008 | 5,219 |
| 2009 | 5,036 |
| 2010 | 5,629 |
| 2011 | 6,006 |

Finally, Saint Anne's reports that with the current focus on efficient utilization of hospital resources, patient discharges are probably a stronger indicator of demand than patient days. This is because there are increased pre-admission screens in order to assure that a hospital admission is appropriate. There also is more intensive utilization review during hospitalization to assure all necessary care and treatment is provided as quickly as possible, which results in lower lengths of stay ("LoS").

The Hospital's utilization data indicates that its patient discharges are increasing, but its average LoS has steadily decreased since 2008 as indicated in Table 6 below. Saint Anne's notes that this means that patients spend less time at the Hospital; however, the care they require is much more intensive in nature. Moreover, the increasing number of discharges reflects the increasing demand for the Hospital's medical/surgical services.

Table 6

Medical/Surgical Average Length of Stay

2007 - 2010

| Year | ALOS | % Change |
| --- | --- | --- |
| 2007 | 5.04 | - |
| 2008 | 5.16 | 2.38% |
| 2009 | 4.60 | -10.85% |
| 2010 | 4.54 | -1.30% |

Saint Anne's reports that as the LoS declines, there is a significant impact on Hospital operations. In fact, the daily turnover of patients being discharged and admitted results in the phenomenon of two patients to a bed on many days, creating its own set of operation issues and need for available beds. This arises because more and more patients are discharged later in the day and admitted early in the morning prior to procedures.

#### Service Area Population Projections

Saint Anne's has defined its service area based on total acute care discharge data for fiscal year 2010 obtained from the Massachusetts Health Data Consortium. Consistent with DoN policy, it selected those communities that cumulatively accounted for 90% of its annual discharges in order to identify its primary service area ("PSA"), and determined that its PSA is comprised of 6 cities and towns, including Fall River.

Saint Anne's further reports that almost all of Bristol County is encompassed in both its PSA and secondary service area ("SSA"), and the County has experienced significant growth over the last decade as shown in Table 7 below, a trend expected to continue during the next 10 years. The data compiled by MISER show that the actual 2010 population increased 5.3% over the past decade. The MISER projections also predict that the population of Bristol County will increase by an additional 5.6% by the year 2020.

Table 7

Bristol County Population Chart - Age 15+

| 1990 | 2000 | % Increase | 2010 (1) | % Increase | 2020 (2) | % Increase |
| --- | --- | --- | --- | --- | --- | --- |
| 403,10 | 424,520 | 5.3% | 448,575 | 5.7% | 473,805 | 5.6% |

- MISER Census 2010 Demographic Profile for Massachusetts

- MISER Population Projections

#### Special Factors Affecting Demand for Saint Anne's Proposed Medical/Surgical Beds

Other factors affecting the demand for medical/surgical services include physician supply issues, selected specialty services, as well as the impact of its affiliation with the Steward Health Care system and in community-based health networks.

  - Physician supply

Saint Anne's reports that since the affiliation with Steward Health Care, its actively admitting physicians have increased by five since 2009. The Hospital also added three nurse practitioners over the same time period, bringing the total number of providers added due to recruitment efforts to eight. In addition, Saint Anne's recently signed an affiliation agreement with PrimaCare, a multi-specialty physician group that provides services in southeastern Massachusetts. This affiliation will further improve coordination of care between PrimaCare and the Hospital.

  - Specialty services

In addition, Saint Anne's has improved selected specialty services such as orthopedics, resulting in greater inpatient utilization. In the first eleven months of FY 2011, the Hospital's principal orthopedic surgery practice treated 281 inpatients at the Hospital as compared to185 inpatient cases during a similar period in the previous year. This trend is expected to continue in the future.

  - Steward Affiliation

Another factor that influences utilization is Saint Anne's membership in Steward Health Care, which includes a network of 10 hospitals and related providers in Eastern Massachusetts. Through its members, Steward is able to offer a wide range of health care services and to more effectively coordinate care across a full continuum of services.

Also, as part of the Steward accountable care organization, Saint Anne's anticipates that its role in community health networks will continue to expand.

#### Service Projections

Saint Anne's reports that based on the various factors discussed above, it projects modest increases in demand over time for its medical/surgical services, as shown in Table 8 below.

Table 8

Projected Medical/Surgical Utilizations 2014 -2017

| Year | Discharges | % Change | Patient Days | % Change | LoS | % Change | Occupancy |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 2014 | 6,186 | - | 25,676 | - | 4.15 | - | 68% |
| 2015 | 6,384 | 3.2% | 26,106 | 1.7% | 4.09 | -1.5% | 69% |
| 2016 | 6,569 | 2.9% | 26,466 | 1.4% | 4.03 | -1.5% | 70% |
| 2017 | 6,766 | 3.0% | 26,857 | 1.5% | 3.97 | -1.5% | 71% |

Saint Anne's believes that these projections are conservative in volume and optimistic in terms of length of stay, and that with the additional medical/surgical private rooms and smaller nursing units, the Hospital can be more efficient and further lower its already low LoS.

#### Conclusion

Based on the above analysis, Staff finds that the proposed new construction and renovation to build a three-story wing on Saint Anne's main campus to replace 40 existing medical/surgical beds, is the best option to respond to the multitude of physical and operational deficiencies in its existing medical/surgical units, particularly patient isolation issues, and achieve greater efficiency to provide state-of-the-art medical/surgical services by providing all private rooms in the new wing. Staff also believes that the proposed replacement is necessary to accommodate the projected occupancy for the Hospital's medical/surgical services, based on its increasing patient census numbers and increased service area population projections.

Current literature states that medical/surgical units should be operated with an occupancy rate that permits the unit to admit and care for incoming patients, including significant and unexpected fluctuations in patient demand. Pursuant to data complied by a 2007 survey conducted by the Maryland Health Care Commission ("MHCC") of 24 other states regulating the supply of hospital medical/surgical beds, the assumptions concerning appropriate and achievable bed occupancy vary significantly. The survey found that the occupancy rate target for medical/surgical beds in these other states ranged from 65-90% occupancy, with an average of 73%. Saint Anne's occupancy projections for FY 2014-2017 above range from 68% to 71%, which Staff believes is a reasonable and prudent range given the Hospital's desire to provide all private rooms and account for projected increases in patient discharges.

### Operational Objectives

Saint Anne's reports that it has a comprehensive utilization review plan in place that uses a variety of procedures to assess the quality and appropriateness of care it provides in all its inpatient and outpatient units, and to ensure that the provision of its services are consistent with the most recent state-of-the-art care. For example, through its Patient Care and Assessment Committee, Saint Anne's is able to identify any deficiencies in its medical/surgical inpatient service and implement needed changes to assure high quality care and appropriate utilization.

Saint Anne's has also provided documentation regarding specific written referral and transfer agreements it maintains with Norwood Hospital, Southcoast Hospitals Group and Miriam Hospital in Providence, RI, as well as transfer agreements with several skilled nursing facilities in Southeastern Massachusetts.

Saint Anne's has assured the Department that it will continue to offer services to patients who are poor, medically indigent, and/or Medicaid eligible and to care for all patients in a non-discriminatory manner.

Staff further notes that the Department's Office of Health Equity ("OHE") recently conducted a review of the policies and operations of the existing interpreter and language access services at Saint Anne's, which had previously been reviewed and enhanced by OHE during the Steward/Caritas merger in 2010. OHE believes that it is critical that interpreter services are available for new and expanded clinical services. Therefore, in order to ensure an appropriate level of service for limited English proficient patients in need of treatment at Saint Anne's, OHE recommends, and Staff agrees, that as a condition of approval, Saint Anne's should enhance its existing interpreter services by providing certain elements of a professional medical interpreter service, which are set forth as a condition of approval in Attachment 2.

Based on the above analysis, Staff finds that the proposed project, with adherence to a certain condition, meets the operational objectives requirements of the DoN regulations.

### Compliance Standards

#### Spatial Analysis

Saint Anne's is requesting approval for new construction and renovation to build a three-story wing to replace 40 existing medical/surgical beds and connect the new wing to the existing facility. The project's total of 57,952 GSF will include 57,163 for new construction, of which 11,476 GSF will be shell space, and 789 GSF for renovation to connect the new wing to the existing Hospital. The second and third floors of the new wing will be connected to the existing Hospital and will house two patient units that will include 20 private rooms on each floor, while the first floor of the new wing will contain necessary mechanical support space and shell space for future use by the Hospital. When the project is completed, the Hospital's total existing 104 medical/surgical beds will be located in 98 private rooms and 3 semi-private rooms.

Saint Anne's requested and Staff's recommended GSF for new construction and renovation by functional area are shown in Table 9 below

Table 9

Spatial Analysis - New Construction & Renovation

| Functional Areas | New Construction Net | New Construction Gross | Renovation Net | Renovation Gross |
| --- | --- | --- | --- | --- |
| First Floor | - | - | - | - |
| Connector to Existing Hospital | 0 | 0 | 137 | 155 |
| Elevator, Stair, Shafts & Common Areas | 3,136 | 3,403 | 0 | 0 |
| Mechanical Space | 4,335 | 4,335 | 0 | 0 |
| Shell Space | 11,376 | 11,476 | 0 | 0 |
| Exterior Wall | 0 | 585 | 0 | 0 |
| Subtotal | 18,847 | 19,799 | 137 | 155 |
| Second Floor | - | - | - | - |
| Nursing Unit | 10,387 | 15,610 | 0 | 0 |
| Multi-Purpose Room/ Lounge | 1,651 | 1,694 | 0 | 0 |
| Elevator, Stair, Shafts & Common Areas | 727 | 793 | 0 | 0 |
| Exterior Wall | 0 | 585 | 0 | 0 |
| Connector to Existing Hospital | 0 | 0 | 609 | 634 |
| Subtotal | 12,765 | 18,682 | 609 | 634 |
| Third Floor | - | - | - | - |
| Nursing Unit | 10,387 | 15,610 | 0 | 0 |
| Multi-Purpose Room/ Lounge | 1,651 | 1,694 | 0 | 0 |
| Elevator, Stair, Shafts & Common Areas | 727 | 793 | 0 | 0 |
| Exterior Wall | 0 | 585 | 0 | 0 |
| Subtotal | 12,765 | 18,682 | 0 | 0 |
| Total | 44,377 | 57,163 | 746 | 789 |

Shell Space

Saint Anne's reports that, in the review of the design of the structure, the placement of the medical/surgical unit on the ground floor was not considered a desired option. Consequently, the Hospital explored the most cost effective design for the first or ground floor level. For example, parking under the structure was evaluated; however, due to ventilation and other requirements, this option was determined to be uneconomical and not realistically feasible. Saint Anne's also considered keeping the space open; however, due to the low cost of shelling in the space when the original construction occurs and the fact that if such work were done in the future, it would impact patient care on the upper levels, it was determined that the space should be enclosed. Saint Anne's further considered building out the space for use as administrative, support and clinical functions; however, at the time of filing the DoN the Hospital did not have sufficient plans for the use of the space. As a result, the decision was made to develop it as shell space while Saint Anne's further refined its facility plans and developed plans for use of the area.

Staff is recommending approval of the proposed shell space, based on shell space associated with previously approved projects, and notes that if shell space is approved as part of this DoN, Saint Anne's will be required, under Section 105 CMR 100.756 of the DoN regulations, to file a request to the DoN Program Director for an amendment for a significant change to its approved DoN prior to undertaking the build-out of the shell space for clinical purposes. The approval process for a significant change amendment requires review and analysis by DoN Staff, opportunity for public comment during the review process, and final approval by the Public Health Council.

Saint Anne's states that it will meet all regulatory requirements for licensure of the new facility, including staffing requirements and any plan review requirements of the Department's Division of Health Care Quality.

Staff finds the requested space reasonable and is recommending approval of the project's total of 57,952 GSF, which will include 57,163 for new construction, of which 11,476 GSF will be shell space, and 789 GSF for renovation as a condition of approval. In making its recommendation on the project's GSF, Staff was guided by the Department's Division of Health Care Quality architectural plan review staff, which noted that the new medical/surgical units must be designed to meet the required standards set forth in the 2010 Facility Guidelines Institute ("FGI") Guidelines for Design and Construction of Health Care Facilities, as well as the Department's Licensure Regulations comprehensive checklist. The plan review staff further noted that the Guidelines and Licensure Regulations designate a few specific GSF minimum requirements for new construction of medical/surgical beds, such as minimum clear floor area per bed, but do not provide comprehensive standards that designate any maximum allowances for GSF/bed.

Therefore, based on the above analysis, and the absence of specific standards governing overall GSF for medical surgical beds, Staff finds that, with adherence to a certain condition, the proposed project meets the standards compliance factor of the DoN regulations.

### Reasonableness of Capital Expenditure and Incremental Operating Costs

#### Capital Expenditure

New Construction

The requested and recommended capital expenditure ("MCE") of $21,559,477 (December 2011 dollars) is itemized below.

| n/a | New Construction | Renovation |
| --- | --- | --- |
| Land Costs | n/a | n/a |
| Site Survey and Soil Investigation | $ 43,520 | $ 0 |
| Other Non-Depreciable Land Development | 258,964 | 0 |
| Total Land Costs | 302,484 | 0 |
| Construction Costs: | n/a | n/a |
| Depreciable Land Development Cost | 166,787 | 1,091 |
| Construction Contract | 17,588,633 | 115,046 |
| Architectural and Engineering Costs | 2,258,600 | 14,484 |
| Pre-filing Planning and Development Costs | 81,070 | 530 |
| Post-filing Planning and Development Costs | 41,440 | 320 |
| Other (A): PM Fee and PreCon CM Fee | 847,400 | 5,592 |
| Other (B): Furnishings, Move, Clean, Builders Risk, Signs | 135,200 | 800 |
| Total Construction Costs | 21,119,130 | 137,863 |
| Total | 21,421,614 | 137,863 |
| Estimated Total Maximum Capital Expenditure | - | $21,559,477 |

In determining the reasonableness of the requested capital expenditure, Staff reviewed the requested cost/GSF for new construction. Based on the recommended 57,163 GSF for new construction, the requested cost/GSF is $347.97/GSF (December 2011 dollars) as calculated below.

Construction Contract	$17,588,633

Site and Soil Investigation	43,520

Architectural and Engineering Costs	2,258,600

Total	$19,890,753

Total GSF Requested	57,163

Cost/GSF	$347.97

Marshall Valuation Index for New Construction Cost/GSF

Staff has compared the requested new construction cost of $347.97/GSF to the most recent Marshall & Swift Valuation Service ("Marshall") class A "Excellent" base cost/GSF (November 2011) under its General Hospital designation. Taking into account the current regional, local and other multipliers recommended by Marshall, the maximum allowable cost/GSF for new general hospital construction in the Fall River area is $593.99/GSF (December 2011 dollars), as indicated below.

Base Cost (November 2011)	$ 440.23

Sprinklers (Wet System)	3.24

HVAC (Extreme Climate)	58.00

$ 501.47

Regional Multiplier	1.03

Local Multiplier (Fall River Area) 	1.15

Maximum Allowable Cost/GSF	$ 593.99

Renovation Cost/GSF

Based on the recommended approval of 789 GSF for renovation, the requested cost/GSF is $164.17/GSF (December 2011 dollars) as calculated below.

Construction Contract	$ 115,046

Architectural & Engineering Costs	14 484

Total	$129,530

Total GSF Requested	789

Cost/GSF	$164.17

The requested renovation cost of $164.17/GSF is less than the DoN standard of 60% of the Marshall & Swift allowable cost/GSF for new construction of $593.99/GSF. Therefore, Staff finds the requested cost/GSF reasonable and is recommending approval of the renovation cost of $164.17/GSF.

Conclusion on MCE

Based on the above analysis, Staff finds the recommended MCE of $21,559,477 reasonable based on similar, previously approved projects.

#### Incremental Operating Costs

The requested and recommended incremental operating costs of $1,262,034 (December 2011 dollars) for the project's first full year (FY 2014) of operation are indicated below, and reflect

| - | Recommended |
| --- | --- |
| Salaries, Wages, Fringe Benefits | $ 182,612 |
| Purchased Services | 37,027 |
| Supplies and Other Expenses | 276,804 |
| Depreciation | 765,591 |
| Total Incremental Operating Costs | $1,262,034 |

Staff finds the recommended operating costs reasonable compared to similar, previously approved projects are indicated below, and represent overall a modest increase in staffing of 4.5 FTEs and a significant increase in depreciation. All operating costs are subject to review and approval by the Division of Health Care Finance and Policy and third party payers according to their policies and procedures.

### Financial Feasibility and Capability

The project's total recommended MCE of $21,559,477 (December 2011 dollars) will be funded with a 100% cash equity contribution provided by Saint Anne's parent, Steward Health Care System, LLC ("Steward Health Care"). Saint Anne's states that as it is part of a larger system, all facility-level cash is aggregated at the parent level in order to provide for optimal cash management for the entire system, and the parent, Steward Health Care, then funds individual facility projects from such cash. At Staff's request, Saint Anne's has submitted a letter from Steward Health Care's Executive Vice President that provides further information regarding the funding source (Attachment 1). Staff also notes that Saint Anne's and its parent, Steward Health Care, have no audited financial statements for review as St. Anne's and the other former Caritas hospitals in the Steward Healthcare System have just finished operating in the first year and have not yet finalized audited financial statements for the period. Staff believes however, that as the project is being funded with 100% equity, a review of audited financial statements would not be required to determine financial feasibility.

As an indication of the proposed project's financial feasibility, Staff notes that Saint Anne's financial schedules in the DoN application also show an actual gain from operations of $12,048,387 for FY 2011, and that, with project approval, the Applicant anticipates a gain from operations of $12,364,991 in FY 2014, the first full year of operation after project completion. In addition, Saint Anne's actual excess of revenues over expenses was $12,295,066 in FY 2011, and the projected revenue over expenses for FY 2014 is $12,611,670.

Based on the above analysis, Staff finds the project financially feasible and within the financial capability of the Applicant.

### Relative Merit

Saint Anne's reports that two other alternatives to the proposed project were considered to respond to the physical and operational deficiencies in some of the existing medical/surgical units.

The first alternative considered was the possibility of continuing to operate medical/surgical services in existing space with no changes. However, this was rejected because Saint Anne's medical/surgical rooms are undersized and do not meet current construction standards. Additionally, the rooms are operationally inefficient due to their semi-private configuration, and there are issues with ADA handicap accessibility as well, due to the age of the building in which the medical/surgical beds are located.

The second alternative considered was renovating the existing medical/surgical units. However, this was also rejected because the current physical facility does not have sufficient existing space for renovation

in order to address its needs for the medical/surgical service. Additionally, these renovations would have had the potential to create significant operations problems and would incur greater costs as existing units would need to close during renovations, resulting in disruptions to patients and service delivery.

Staff finds that the project meets the relative merit requirements of the DoN regulations.

### Environmental Impact

Staff notes that Saint Anne's has submitted Version 2.2 of the Construction Section of the Green Guide for Health Care Checklist ("GGHC Checklist") to demonstrate its commitment to green building standards for the proposed new medical/surgical bed addition. The GGHC Checklist shows that the proposed new addition will achieve 50 out of a possible 97 credit points and exceed the minimum 50% compliance standard of the Department's Determination of Need Guidelines for Environmental and Human Health Impact ("Environmental Guidelines"). Saint Anne's notes that it may achieve an additional 19 credit points after construction is completed, because of the project's environmentally sound design and construction planning.

### Community Health Initiatives

Saint Anne's has agreed to provide a total of $1,077,974 (December 2011 dollars) over five years or $215,595 annually to fund the community health service initiatives described in Attachment 3. Staff will recommend the funding of these initiatives as a condition of approval.

## Staff Findings

  - The Applicant is proposing new construction and renovation to build a three-story wing on Saint Anne's main campus in Fall River to replace 40 existing medical/surgical beds and to connect the new wing to the existing facility.

  - The health planning process for the project was satisfactory.

  - The proposed new construction and renovation is supported by current and projected acute care utilization, as discussed under the Health Care Requirements factor of the Staff Summary.

  - The project, with adherence to a certain condition, meets the operational objectives factor of the DoN regulations.

  - The project, with adherence to a certain condition, meets the standards compliance factor of the DoN regulations.

  - The recommended maximum capital expenditure of $21,559,477 (December 2011 dollars) is reasonable compared to similar, previously approved projects.

  - The recommended operating costs of $1,262,034 (December 2011 dollars) are reasonable compared to similar, previously approved projects.

  - The project is financially feasible and within the financial capability of the Applicant.

  - The project meets the relative merit requirements of the DoN Regulations.

  - The proposed community health service initiatives, with adherence to a certain condition, are consistent with the DoN Regulations.

  - The Applicant meets the Green Guidelines standards of the Department's Determination of Need Guidelines for Environmental and Human Health Impact ("Environmental Guidelines").

## Staff Recommendation

Based on the above analysis and findings, Staff recommends approval with conditions of Project Number 5-3C08 filed by Steward St. Anne's Hospital Corporation d/b/a Saint Anne's Hospital for new construction and renovation to build a three-story wing on Saint Anne's main campus in Fall River to replace 40 existing medical/surgical beds and to connect the new wing to the existing facility. The recommended conditions, to which Saint Anne's has agreed, are listed below. Failure of the Applicant to comply with the conditions may result in Department sanctions, including possible fines and/or revocation of the DoN.

  - Saint Anne's shall accept the maximum capital expenditure of $21,559,477 (December 2011 dollars) as the final cost figure except for those increases allowed pursuant to 105 CMR 100.751 and 100.752.

  - The total gross square feet (GSF) for this project shall be 57,952 GSF, which will include 57,163 for new construction, of which 11,476 GSF will be shell space, and 789 GSF for renovation.

  - Saint Anne's shall contribute 100% in equity of the maximum capital expenditure of $21,559,477 (December 2011 dollars).

  - Saint Anne's shall implement the recommendations for policies and procedures related to language access for limited English proficient and non-English speaking patients as described in the document prepared by the Office of Health Equity, which is appended as Attachment 2 and incorporated herein by reference.

  - Saint Anne's shall contribute a total of $1,077,974 (December 2011 dollars), or $215,595 per year for a period of five years, to fund community health services initiatives as described in Attachment 3 and shall comply with the Office of Healthy Communities reporting requirements.

Source: Survey conducted by MHCC staff via phone and e-mail as presented in "Health Planning Today" (American Health Planning Association), 2nd Quarter, 2007, Vol.XXIX, No. 2.