DoN QUESTIONS #2

Responses should be sent to DoN staff at DPH.DON@State.MA.US by 11.24.25

While you may submit each answer as available, please - List question number and question for each answer you provide - Submit responses as a separate word document, using the above application title and number as a running header and page numbers in the footer - When providing the answer to the final question, submit all questions and answers in one final document - Submit responses in WORD or EXCEL; only use PDF’s if absolutely necessary. If “cutting and pasting” charts, provide them in a PDF so they can be clearly seen - Whenever possible, include a table with the response - For HIPAA compliance Do not include numbers <11.

- What level trauma center is the Medical Center? Is it the only trauma center in Central Massachusetts?

The Medical Center is a Level I trauma center and is the only hospital designated as a trauma center in Central Massachusetts.

- You state The University Campus’s CMI for FY25 YTD (October 2024-June 2025) is 2.193 and the North Pavilion campus’s CMI for the same time period is 1.419.

  - What is the CMI over the same timeframe for the Memorial campus?

Memorial Campus’s CMI for the same time period was 1.389.

- Please clarify this footnote: The Medical Center’s EDs represent one-third of EDs in Worcester County, which is home to almost 900,000 individuals.[1]

There are seven emergency departments (ED) in Worcester County, noted below. Two of the seven are operated by the Medical Center at University Campus and Memorial Campus, which is slightly less than one-third of all EDs in the county (29%). UMass Health operates five of the seven EDs.

- UMass Memorial Medical Center - Memorial

- UMass Memorial Medical Center - University

- Saint Vincent Hospital

- UMass Harrington Hospital

- UMass HealthAlliance Leominster

- UMass HealthAlliance Clinton

- Heywood Hospital

- You state that  the approved 19 M/S beds at the Memorial Campus have not yet been constructed or licensed, and therefore, $7,335,836 of the Original DoN’s MCE was not expended and, with approval, the Holder will re- allocate this approved sum to the total cost of the proposed Amendment  ($16,247,426), resulting in an  $8,911,590 increase above the originally approved MCE.

- Other than the construction of the new unit for the 19 beds at the Memorial campus, have all of the other approved components the Original DoN been completed at both campuses?

There is one project still in progress – the Radiology department at Memorial Campus, expected to be completed January 2026.

- Based on the narrative you state it is more cost effective to build out the North Pavillion than for new construction at the Memorial Campus. Would the cost of completing the project at the original site have been greater than the remaining $7,335,836 of the Original DoN, if so what would that cost have been, and to what do you attribute the increased expenditures over the original approval at either site?

The Applicant is requesting additional time to respond to this question.

- You State that operating costs to implement the project at the North Pavillion will be less than at the Memorial Campus. What is the difference in the operating costs of implementing the project at the North Pavillion vs at the Memorial Campus?

Operating costs per bed will be less at the North Pavillion campus for the Proposed Amendment than they would be for the 19 beds at Memorial Campus.  An additional 3.1 FTEs per bed would be needed for the Memorial Beds, compared to an additional 2.3 FTEs per bed for the Proposed Change. This results in higher operating costs per bed for the Memorial Beds. The Proposed Change includes five more beds than proposed for the Memorial Campus. As a result, the total operating costs at the North Pavilion campus are higher because there will be more beds and there are additional professional positions required to staff the North Pavilion beds, including Registered Nurses (3.4 FTE more), Case Managers (1.1 FTE more), and Nurse Educators (0.9 FTE) more. These positions increase total operating costs but still reflect a lower per bed operating cost for the Proposed Change of $307,000 per North Pavilion bed compared to $370,000 per Memorial Bed. Accordingly, while the total operating costs for North Pavilion are higher, the total cost per bed at North Pavilion is lower than at the Memorial Campus.

- Assuming approval, will all of the approved shell space be built out following the completion of this Amendment?

Yes, the 24 M/S beds comprise all remaining approved shell space.

- Please complete the chart below.

| UMMMC Campuses | Pre DoN M/S Beds | DoN Requested M/S Beds | DoN Approved M/S beds | Current Licensed M/S Beds | Significant Change to Approved M/S Beds | Total M/S Beds after Significant Change | Net New Beds after Significant Change |
| --- | --- | --- | --- | --- | --- | --- | --- |
| University Campus | 275 | 0 | 275 | 275 | 0 | 275 | 0 |
| Memorial Campus | 192 | +19 | 211 | 192 | (19) | 192 | 0 |
| North Pavilion Campus | 0 | +72 | 72 | 72 | +24 | 96 | 5 |
| Marlborough Campus[1] | - | - | - | - | - | - | - |
| Total/Net Beds | 467 | 91 | 558 | 539 | 5 | 563 | 5 |

[1] By comparison, Boston has 200,000 fewer residents but seven (7) EDs: MGH, BWH, BWFH, BIDMC, Tufts, BMC, NeighborHealth.

[1] Not a licensed campus of UMMMC as of 11/24/2025.